## Slide 1: Statement of Work (SOW)
Purpose statement
Scope statement
Project deliverables
Goals & objectives
Cost and schedule estimates
Stakeholders
Chain of command
Benefits and risks
Assumptions and constraints
Communication plan
Notes: <number>

## Slide 2: Activity
Create a SOW for the case study
  Purpose
  Scope
  Project deliverables
  Goals and objectives
  Cost and schedule estimates
Notes: <number>

## Slide 3: Risk management
Identify
  Sources of risk
    Funding
    Time
    Staffing
    Customer relations
    Project size and/or complexity
    Overall structure
    Organizational resistance
    External factors
Notes: <number>

## Slide 4: Risk Analysis
Probability
Impact
Overall exposure = probability X impact
Notes: <number>

## Slide 5: Risk Plan
Accept
Avoid
Mitigation
Contingency with trigger
Transfer
Notes: <number>

## Slide 6: Risk Track and Control
Risk log
  Review and update regularly
  Assign ownership to risk
Notes: <number>

## Slide 7: Constraints
Real-world limits
Typical constraints:
  Budget
  Schedule
  People
  Real world
  Facilities and equipment
Notes: <number>

## Slide 8: Activity
Identify the risks and constraints in the case study
Notes: <number>

## Slide 9: Unit 2 Review
Project Definition
  Stakeholder identification
  Business Case
  Risk
  Constraints
Notes: <number>

## Slide 10: Unit 3
Project planning
Notes: <number>

## Slide 11: Project Planning
Work Breakdown Structure
Network diagramming
Scheduling
Budgeting
Notes: <number>

## Slide 12: Work Breakdown Structure (WBS)
Breaks large project into manageable units
  Total project
  Subprojects
  Milestones (completion of an important set of work packages)
  Major activities (summary tasks)
  Work packages (tasks, activities, work elements)
Notes: <number>

## Slide 13: Work Packages
Way of managing the project by breaking it down
Help determine skills required and amount of resources needed
Communicate work that needs to be done
Work sequences are identified and understood
Notes: <number>