## Slide 1: Project Life Cycle
Notes: <number>

## Slide 2: Project Definition Phase
Initiate the project
Identify the Project Manager
Develop the Project Charter
Conduct a Feasibility Study
Define Planning Phase
Sign off on the Project Charter
Notes: <number>

## Slide 3: Project Planning Phase
Organize and staff the project
Develop a Project Plan
Sign off on the Project Plan
Notes: <number>

## Slide 4: Project Execution Phase
Execute the Project Plan
Manage the Project Plan
Implement the project’s results
Sign off on project’s completion
Notes: <number>

## Slide 5: Project Close-out Phase
Document the lessons learned during the project
After-implementation review
Provide performance feedback
Close-out contracts
Complete administrative close-out
Deliver project completion report
Notes: <number>

## Slide 6: Project Life Cycle Flow
Know
Problem Space
Partial Answer
Partial Answer
Solution Space
Don’t Know
Don’t Know
Know
HOW
WHAT
Project Definition
Project Planning
Execution
Notes: <number>

## Slide 7: Unit 1 Review
What is Project Management?
Key Functional Areas
Project life cycle
Notes: <number>

## Slide 8: Unit 2
Project Definition
Notes: <number>

## Slide 9: Project Definition
Stakeholder Identification
Business Case
Risk
Constraints
Notes: <number>

## Slide 10: Stakeholder Identification
Stakeholder definition
Key stakeholders to identify
  Project sponsor
  Customer
  Project team
  Functional managers
Communicate with everyone
Manage conflicts in priorities
Notes: <number>

## Slide 11: The Customer
Uses the product or services
May be internal or external
Provides requirements
May have multiple categories
Notes: <number>

## Slide 12: Project Sponsor
Also shares responsibility for project success
Has authority to make decisions and may provide funding
Overcome political and organizational obstacles
Notes: <number>

## Slide 13: Steering Committee
Group of stakeholders who approve and agree on:
  Project scope
  Schedule
  Budgets
  Plans
  Changes
Notes: <number>

## Slide 14: Working Committee
Line managers who are responsible for delivering business results once the project is completed
Notes: <number>

## Slide 15: Functional Managers
May manage or supply people that work on the team
Need to be communicated with
Need their commitment to the project
Notes: <number>

## Slide 16: Activity
Read case study
Identify stakeholders
  Project sponsor
  Customer(s)
  Functional Managers
  Steering committee
  Working committee
Notes: <number>

## Slide 17: Business Case
Reasons why the project is undertaken
Options that were considered
Benefits that are hoped to be realized
High-level risks
High-level costs & schedule
Cost/benefit analysis
Notes: <number>

## Slide 18: Feasibility Study
A general estimate used to determine whether a particular project should be pursued.
Notes: <number>

## Slide 19: Business Goals & Objectives
Need to understand:
  Goals (the need for the project and the measurable benefits)
  Scope
  Time to complete
  Estimates of timeline, resource requirements and costs
Notes: <number>

## Slide 20: SMART goals
S – Specific
M – Measurable
A – Agreed upon
R – Realistic
T – Time related
Notes: <number>