## Slide 1: Compression of the Product Life Cycle
High-tech product life cycles are averaging 1.5 to 3 years
30 years ago, life cycles were 10-15 years
Time to market is a critical variable
Speed is a competitive advantage
<number>
Notes: <number>

## Slide 2: Global Competition
You are in competition with anyone in the world who can do it faster, cheaper, better
Example: Toyota, Saudi Aramco
<number>
Notes: <number>

## Slide 3: Small projects
Most projects are fairly small
Often carry just as much risk as larger projects
Do not demand the resources and money of the larger projects, so are viewed as having little impact on the bottom line
Because there are so many, they add up
<number>
Notes: <number>

## Slide 4: Integration of Projects with the Strategic Plan
Business strategies are often implemented through projects
Projects need to be prioritized so that scarce resources are allocated to the right projects
These are not always financially driven; there can be many reasons for the project
<number>
Notes: <number>

## Slide 5: Integrated Management of Projects
FIGURE 1.2
<number>
Notes: <number>

## Slide 6
Managing Expectations
What is the client’s or Management’s mission?
Project goals further the mission
Costs impede the mission
Time is money
To survive, you must meet expectations.
Avoid surprising Management!
<number>
Notes: <number>

## Slide 7
Scope Creep
When you start something, you don’t know all of the possibilities
You learn as you go and need to adapt
Take advantage of your new knowledge
Accommodating change poses difficulties, but is necessary
<number>
Notes: <number>

## Slide 8
Consider building a house
A good architect will size the design to accommodate standard material dimensions
This minimizes labor in measuring and cutting, and reduces losses to scrap
If the customer decides to change after construction has begun, this can lead to bigger problems than the obvious ones
<number>
Scope Creep
Notes: <number>

## Slide 9
Project Management Goals
Make sure the client is making informed choices
Include the hidden requirements, such as code compliance
Scope, budget, and schedule all trade off
Requires knowledge of the client’s mission
Jigsaw puzzle analogy - the pieces must all fit (and all of the pieces are intertwined!)
<number>
Notes: <number>

## Slide 10
Tools for Project Management
Helps the project manager assess status
Guides corrective action when changes are needed
Helps communicate to the client that disaster isn’t coming
<number>
Notes: <number>

## Slide 11: It’s not just planning
Don’t get overly infatuated with the software
You need to manage reality, not the computer program
Some engineers focus too much on the tools, and not enough on the people
Network diagrams & Gantt charts are tools, not the end product
Conversely, you need more than “seat of the pants” management. It’s not just team dynamics and organization politics, either
<number>
Notes: <number>

## Slide 12: Two sides to project management
<number>
Notes: <number>

## Slide 13
<number>
Chapter 1 Completed