## Slide 1: The Product
The scope of the software development must be established and bounded
  Context – How does the software to be built fit into a larger system, product, or business context, and what constraints are imposed as a result of the context?
  Information objectives – What customer-visible data objects are produced as output from the software? What data objects are required for input?
  Function and performance – What functions does the software perform to transform input data into output? Are there any special performance characteristics to be addressed?
Software project scope must be unambiguous and understandable at both the managerial and technical levels

## Slide 2: The Product (continued)
Problem decomposition
  Also referred to as partitioning or problem elaboration
  Sits at the core of software requirements analysis
Two major areas of problem decomposition
  The functionality that must be delivered
  The process that will be used to deliver it

## Slide 3: The Process
Getting Started
  The project manager must decide which process model is most appropriate based on
    The customers who have requested the product and the people who will do the work
    The characteristics of the product itself
    The project environment in which the software team works
  Once a process model is selected, a preliminary project plan is established based on the process framework activities
  Process decomposition then begins
  The result is a complete plan reflecting the work tasks required to populate the framework activities
Project planning begins as a melding of the product and the process based on the various framework activities

## Slide 4: The Project: A Common Sense Approach
Start on the right foot
  Understand the problem; set realistic objectives and expectations; form a good team
Maintain momentum
  Provide incentives to reduce turnover of people; emphasize quality in every task; have senior management stay out of the team’s way
Track progress
  Track the completion of work products; collect software process and project measures; assess progress against expected averages
Make smart decisions
  Keep it simple; use COTS or existing software before writing new code; follow standard approaches; identify and avoid risks; always allocate more time than you think you need to do complex or risky tasks
Conduct a post mortem analysis
  Track lessons learned for each project; compare planned and actual schedules; collect and analyze software project metrics; get feedback from teams members and customers; record findings in written form

## Slide 5: The Project: Signs that it is in Jeopardy
Software people don't understand their customer's needs
The product scope is poorly defined
Changes are managed poorly
The chosen technology changes
Business needs change (or are poorly defined)
Deadlines are unrealistic
Users are resistant
Sponsorship is lost (or was never properly obtained)
The project team lacks people with appropriate skills
Managers (and practitioners) avoid best practices and lessons learned

## Slide 6: The Project: The W5HH Principle
A series of questions that lead to a definition of key project characteristics
and the resultant project plan
Why is the system being developed?
  Assesses the validity of business reasons and justifications
What will be done?
  Establishes the task set required for the project
When will it be done?
  Establishes a project schedule
Who is responsible for a function?
  Defines the role and responsibility of each team member
Where are they organizationally located?
  Notes the organizational location of team members, customers, and other stakeholders
How will the job be done technically and managerially?
  Establishes the management and technical strategy for the project
How much of each resource is needed?
  Establishes estimates based on the answers to the previous questions

## Slide 7: Summary
People
Product
Project
Process