## Slide 1: Project Management Concepts
The Management Spectrum
The People
The Product
The Process
The Project

## Slide 2: The Management SpectrumEffective software project management focuses on these items (in this order) The people Deals with the cultivation of motivated, highly skilled people Consists of the stakeholders, the team leaders, and the software team The product Product objectives and scope should be established before a project can be planned The process The software process provides the framework from which a comprehensive plan for software development can be established The project Planning and controlling a software project is done for one primary reason…it is the only known way to manage complexity In a 1998 survey, 26% of software projects failed outright, 46% experienced cost and schedule overruns

## Slide 3: The People: The Stakeholders
Five categories of stakeholders
  Senior managers – define business issues that often have significant influence on the project
  Project (technical) managers – plan, motivate, organize, and control the practitioners who do the work
  Practitioners – deliver the technical skills that are necessary to engineer a product or application
  Customers – specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome
  End users – interact with the software once it is released for production use

## Slide 4: The People: Team Leaders
Competent practitioners often fail to make good team leaders; they just don’t have the right people skills
Qualities to look for in a team leader
  Motivation – the ability to encourage technical people to produce to their best ability
  Organization – the ability to mold existing processes (or invent new ones) that will enable the initial concept to be translated into a final product
  Ideas or innovation – the ability to encourage people to create and feel creative even when they must work within bounds established for a particular software product or application
Team leaders should use a problem-solving management style
  Concentrate on understanding the problem to be solved
  Manage the flow of ideas
  Let everyone on the team know, by words and actions, that quality counts and that it will not be compromised

## Slide 5: The People: Team Leaders (continued)
Another set of useful leadership traits
  Problem solving – diagnose, structure a solution, apply lessons learned, remain flexible
  Managerial identity – take charge of the project, have confidence to assume control, have assurance to allow good people to do their jobs
  Achievement – reward initiative, demonstrate that controlled risk taking will not be punished
  Influence and team building – be able to “read” people, understand verbal and nonverbal signals, be able to react to signals, remain under control in high-stress situations

## Slide 6: The People: The Software Team
Seven project factors to consider when structuring a software development team
  The difficulty of the problem to be solved
  The size of the resultant program(s) in source lines of code
  The time that the team will stay together
  The degree to which the problem can be modularized
  The required quality and reliability of the system to be built
  The rigidity of the delivery date
  The degree of sociability (communication) required for the project

## Slide 7: The People: The Software Team (continued)
Four organizational paradigms for software development teams
  Closed paradigm – traditional hierarchy of authority; works well when producing software similar to past efforts; members are less likely to be innovative
  Random paradigm – depends on individual initiative of team members; works well for projects requiring innovation or technological breakthrough; members may struggle when orderly performance is required
  Open paradigm – hybrid of the closed and random paradigm; works well for solving complex problems; requires collaboration, communication, and consensus among members
  Synchronous paradigm – organizes team members based on the natural pieces of the problem; members have little communication outside of their subgroups

## Slide 8: The People: The Software Team (continued)
Five factors that cause team toxity (i.e., a toxic team environment)
  A frenzied work atmosphere
  High frustration that causes friction among team members
  A fragmented or poorly coordinated software process
  An unclear definition of roles on the software team
  Continuous and repeated exposure to failure
How to avoid these problems
  Give the team access to all information required to do the job
  Do not modify major goals and objectives, once they are defined, unless absolutely necessary
  Give the team as much responsibility for decision making as possible
  Let the team recommend its own process model
  Let the team establish its own mechanisms for accountability (i.e., reviews)
  Establish team-based techniques for feedback and problem solving

## Slide 9: The People: Coordination and Communication Issues
Key characteristics of modern software make projects fail
  scale, uncertainty, interoperability
To better ensure success
  Establish effective methods for coordinating the people who do the work
  Establish methods of formal and information communication among team members